# Portfolio Tree Explorer

Feature Suggestions, Budget & Timeline

See Portfolio-Tree-Explorer-Feature-Roadmap.docx for the full 17-feature description.

# Development Budget & Timeline Estimate

The estimates below cover optional future work on Portfolio Tree Explorer, including a local AI assistant (Ollama) and the 17-feature enhancement roadmap.

## Local AI Assistant — Detailed Breakdown

Recommended approach: Ollama (local LLM) + Flask API + chat panel in the existing UI. The AI answers questions about the tree and proposes edits; the user confirms before changes are applied using the existing edit, undo, and audit system.

| Phase | Deliverables | Effort | Timeline | Budget (USD) |
| --- | --- | --- | --- | --- |
| Phase 1 — Read-only | Chat UI, Ollama integration, tree Q&A | 10–14 h | 2–3 days | USD 300 |
| Phase 2 — Actions | Move, rename, focus via AI + confirm dialogs | 14–22 h | 3–4 days | USD 600 |
| Phase 3 — Polish | Smart context, error handling, setup docs | 10–14 h | 2–3 days | USD 300 |
| Total (Phases 1–3) | Production-ready local AI v1 | 34–50 h | 1–1.5 weeks | USD 1200 |

## 17-Feature Roadmap — Effort by Tier

| Tier | Features | Effort | Timeline | Budget (USD) |
| --- | --- | --- | --- | --- |
| High impact (Steps 1–5) | Round-trip export, QC gate, changes export, expanded QC, import report | 45–65 h | 1.5–2 weeks | USD 400 |
| Medium (Steps 6–11) | Stats, filters, shortcuts, session recovery, preview, copy path | 30–45 h | 1–1.5 weeks | USD 400 |
| Nice to have (Steps 12–17) | Compare datasets, snapshots, image export, bulk ops, README, tests | 40–60 h | 1.5–2 weeks | USD 200 |
| Full total | All 17 enhancements | 130–190 h | 4 weeks | USD 1000 |