# Portfolio Tree Explorer

Feature Suggestions, Budget & Timeline

See Portfolio-Tree-Explorer-Feature-Roadmap.docx for the full 17-feature description.

# Development Budget & Timeline Estimate

The estimates below cover optional future work on Portfolio Tree Explorer, including a local AI assistant (Ollama) and the 17-feature enhancement roadmap. Figures reflect a freelancer delivery model with AI-assisted development (e.g. Cursor, Copilot), which reduces build time compared to traditional estimates. Assumes one developer familiar with this codebase, local deployment, English-only UI, and confirm-before-apply for all AI-driven product edits.

## Package Options — Summary

| Package | Scope | Effort | Timeline | Budget (USD) |
| --- | --- | --- | --- | --- |
| A — Local AI MVP | Chat Q&A + move/rename/focus via natural language (with confirmation) | 35–50 hours | 1–1.5 weeks | USD 900 – 2,000 |
| B — Local AI complete | Package A + smarter context, fuzzy ticker match, Ollama setup docs | 45–60 hours | 1.5–2 weeks | USD 1,200 – 2,400 |
| C — AI + top priorities | Package B + round-trip export, QC gate, changes-only export, expanded QC | 85–110 hours | 3–4 weeks | USD 2,100 – 4,400 |
| D — Full roadmap | All 17 suggested enhancements (Steps 1–17) | 130–190 hours | 6–10 weeks | USD 3,250 – 7,600 |

## Local AI Assistant — Detailed Breakdown

Recommended approach: Ollama (local LLM) + Flask API + chat panel in the existing UI. The AI answers questions about the tree and proposes edits; the user confirms before changes are applied using the existing edit, undo, and audit system.

| Phase | Deliverables | Effort | Timeline | Budget (USD) |
| --- | --- | --- | --- | --- |
| Phase 1 — Read-only | Chat UI, Ollama integration, tree Q&A | 10–14 h | 2–3 days | USD 300 – 550 |
| Phase 2 — Actions | Move, rename, focus via AI + confirm dialogs | 14–22 h | 3–4 days | USD 400 – 900 |
| Phase 3 — Polish | Smart context, error handling, setup docs | 10–14 h | 2–3 days | USD 300 – 550 |
| Total (Phases 1–3) | Production-ready local AI v1 | 34–50 h | 1–1.5 weeks | USD 900 – 2,000 |

## 17-Feature Roadmap — Effort by Tier

| Tier | Features | Effort | Timeline | Budget (USD) |
| --- | --- | --- | --- | --- |
| High impact (Steps 1–5) | Round-trip export, QC gate, changes export, expanded QC, import report | 45–65 h | 1.5–2 weeks | USD 1,125 – 2,600 |
| Medium (Steps 6–11) | Stats, filters, shortcuts, session recovery, preview, copy path | 30–45 h | 1–1.5 weeks | USD 750 – 1,800 |
| Nice to have (Steps 12–17) | Compare datasets, snapshots, image export, bulk ops, README, tests | 40–60 h | 1.5–2 weeks | USD 1,000 – 2,400 |
| Full total | All 17 enhancements | 130–190 h | 6–10 weeks | USD 3,250 – 7,600 |

## Rate Assumptions

| Rate tier | Hourly rate | Notes |
| --- | --- | --- |
| Freelancer (AI-assisted) | USD 25 – 40 / hour | Budget ranges above use this tier |
| Standard freelancer | USD 45 – 60 / hour | Add approximately 50–75% to totals |
| Senior / agency | USD 70 – 90+ / hour | Add approximately 100–150% to totals |

## Optional Add-Ons

Cloud AI fallback (OpenAI): +USD 200 – 400 (5–10 hours)

Client training / workshop: +USD 150 – 300 (3–6 hours)

Ongoing maintenance retainer: USD 150 – 400 / month

## Recommended Next Step

Start with Package A (Local AI MVP) or Steps 1–5 of the roadmap for the fastest business value. Package C combines AI with the highest-priority product gaps for a complete edit → validate → export workflow.

I am ready for this project. Rafael

Document prepared for client review — Portfolio Tree Explorer (features, budget & timeline)